# Weekly Course Project Report - Week 1

Paper review, seeded program, hand-designed control logic

CPEN 438 - Advanced Computer Architecture - University of Ghana, Legon

Project 3 - Hazard Watch

Group 5

Nyavor Cyril- 11023595

Prince Philips- 11218951

Samia Soleimani- 11010910

Ishaan Bhardwaj- 11004272

## 1. Weekly Objective and Progress Summary

Main objective for the week: Deliver the paper review, obtain the team's seeded COCOBOD instruction sequence, and hand-design the forwarding-unit and hazard-detection-unit truth tables before any code is written — the ordering the project schedule requires, so that Week 2's implementation is a transcription of a design rather than a search for one.

Overall project completion: 20%

Summary of progress achieved:

The team reviewed both required papers and presented them, framing our forwarding unit as the single-issue, in-order special case of the dependence-resolution machinery Smith and Sohi survey, attached to the pipeline Patterson and Séquin first shipped.

The substantive engineering output is a complete hand-derived design of the three hardware blocks Project 3 requires. We fixed the register-file timing convention first (written in the first half of a cycle, read in the second) and derived everything else from it, which yielded the three facts the design rests on: a distance-1 dependence needs EX/MEM forwarding, a distance-2 dependence needs MEM/WB forwarding, and a distance-3 dependence needs no forwarding path at all. That last fact is what makes "exactly two forwarding paths" a conclusion rather than a copied figure, and it is also what determines the NOP-padding distance our Project-2 baseline must use.

Both truth tables are complete with Boolean equations, together with the branch-resolution logic and three hand traces carrying predicted cycle counts that Week 2 will be checked against.

Two situations were identified and recorded rather than worked around. First, the team's integrity seed had not been issued at the time of this report, so a declared provisional seed is in use with its derivation documented in the proposal. Second, we hold no Project 2 artefact; the project brief permits starting from the instructor's reference pipeline, and our chosen mitigation is described in section 5.

## 2. Meetings Held

Dates, times and attendance below must be replaced with what actually occurred before this report is signed. The agenda and outcome columns reflect the work genuinely done.

| Date | Duration/Mode | Members Present | Main Agenda | Decisions and Outcomes |
| --- | --- | --- | --- | --- |
| [14/8/26] | 15 min / online | ALL | Project kickoff: role assignment under Part I §9 for a team of four; allocation of the two papers; repository creation; the missing-seed situation | Roles combined as PM+Python (M1), Hardware (M2), C/C++ (M3), Test/Docs (M4). Papers split across all four for the presentation. Repository created with the Part I §14 structure. Decided to adopt a declared provisional seed rather than delay, and to document its derivation openly. |
| [14/8/26] | 15 min / online | ALL | Design review: M2 presented both truth tables; M3 and M4 challenged edge cases before implementation | Three decisions recorded. (i) Forwarding priority: EX/MEM before MEM/WB, with the priority term written explicitly into the Boolean equation rather than left implicit in row ordering. (ii) The hazard-detection unit will use a per-opcode UsesRs/UsesRt decode rather than H&P's unconditional comparison. (iii) Branch resolution stays in ID for the essential implementation; moving it to EX is deferred to the Level-3 advanced extension. |

Technical alternatives considered. Resolving branches in EX instead of ID was considered and rejected for the essential build: it removes the ID-stage forwarding paths and the branch-data stalls, which simplifies the design, but triples the taken-branch penalty and is explicitly listed as a Level-3 extension. We will implement it later and quantify the difference rather than choosing between them now.

Unresolved issues requiring further investigation. Whether our reconstruction of Project-2 baseline semantics should include the ID-stage branch hardware. Resolved in the second meeting in favour of including it, so that forwarding and interlocking are the only independent variables — see section 5.

## 3. Work Completed and Individual Contributions

| Member | Assigned Task | Work Completed | Evidence/Output | Status |
| --- | --- | --- | --- | --- |
| Ishaan | Project management, repository, seeded program generation, proposal assembly | Created the repository with the required directory structure; wrote the seeded COCOBOD program generator including the two-pass assembler and Logisim ROM image output; drafted the problem statement and seed declaration; chaired both meetings | src/gen_cocobod_instrs.py; datasets/cocobod_seed16993.{asm,hex,json}; docs/week1_proposal.md; commit history | Completed |
| Nyavor Cyril | Hand-design of the forwarding unit, hazard-detection unit and branch-resolution logic | Derived the stage-timing convention and the three forwarding facts that follow from it; produced both truth tables with Boolean equations; produced the datapath extension diagram; worked the three hand traces on paper | docs/week1_design_truth_tables.md §1–§7 | Completed |
| Prince Philips | Design review from the implementer's side; toolchain specification | Reviewed the design document against the instruction set and produced a written list of every case the tables left undecided; established that SW reads rt as a source and that an unconditional IF/ID.Rt comparison would generate false stalls | Ambiguity note (attached); proposal configuration field | Completed |
| Samia Soleimani | Hand-derived hazard test vectors and expected values | Derived expected cycle counts, stall counts and register values for seven test vectors plus one negative test, from the timing table only, with no code executed | tests/hazard_test_vectors.py (expectations); risk field of the proposal | Completed |

All four members presented a substantive component of the paper review.

## 4. Work Process and Technical Activities

Methods, tools, and procedures used. The design work was done on paper from the pipeline stage-timing relationships in Hennessy & Patterson Chapter 3 and Appendix C, not by transcribing the textbook figures. The instruction encoding follows a MIPS-like layout deliberately, so that H&P's figures map onto our datapath directly. The program generator is Python 3 with a seeded PRNG; it emits assembly, a v2.0 raw Logisim ROM image, and a JSON metadata record in one pass. Version control is Git, with each member committing their own artefacts.

Papers reviewed: Smith and Sohi, The Microarchitecture of Superscalar Processors, Proc. IEEE 83(12), 1995, pp. 1609–1624, DOI 10.1109/5.476078; Patterson and Séquin, RISC I: A Reduced Instruction Set VLSI Computer, ISCA '81, pp. 443–457, DOI 10.1145/285930.285981.

Testing, verification, or review conducted. Three hand traces were worked independently and then compared. The four-instruction all-RAW sequence was predicted to complete in 8 cycles with zero stalls; substituting a load for the first instruction was predicted to cost exactly one stall, giving 9 cycles and a stall contribution to CPI of 0.25. Both predictions were recorded before implementation and will be the acceptance criteria in Week 2.

The design document was reviewed against the instruction set by M3, which surfaced a genuine defect: the truth table as first written compared IF/ID.Rt unconditionally, which would have produced a false stall whenever an ADDI followed a LW writing the same register , the ADDI overwrites that register rather than reading it. Corrected by adding a per-opcode source decode.

## 5. Challenges, Changes, and Corrective Actions

| Challenge or Deviation | Effect on Project | Action Taken/Proposed | Responsible Member |
| --- | --- | --- | --- |
| The instructor-assigned integrity seed (Part I §7) had not been issued when this deliverable was due | The seeded COCOBOD program required by the Week 1 schedule could not be generated from an official parameter | A declared provisional seed (16993) adopted, drawn once from the operating system's entropy source and recorded verbatim in the proposal together with the draw command. Because the generator is deterministic given the seed, recording the drawn value is sufficient for full reproducibility. rebuild.py written so that the official seed regenerates the program and every reported number in one command | [M1] |
| The team holds no Project 2 artefact, and Project 3 is specified as an extension of that pipeline | No datapath exists for the hazard hardware to attach to | The brief permits starting from the instructor's reference pipeline. We are additionally building our own five-stage golden simulator whose --mode baseline configuration reproduces Project-2 semantics — no forwarding, no interlock, assembler-inserted NOPs — and which cross-validates against the hazard configuration. Declared openly in the report rather than presented as a Project-2 result | [M3] |
| Whether the reconstructed baseline should include ID-stage branch hardware | Affects whether the measured speedup is attributable to forwarding alone | Decided to include it, so forwarding and interlocking are the only independent variables, as Project 3 §L specifies. This makes our baseline slightly better than a literal Project-2 pipeline and therefore our reported speedup conservative — stated explicitly | [M2] |
| Truth table initially compared IF/ID.Rt unconditionally | Would have produced false stalls and an inflated stall count | Per-opcode UsesRs/UsesRt decode added; a dedicated test vector written to pin the SW-after-LW case that the naive version got wrong in the other direction | [M3], [M4] |

## 6. Plan for the Next Week

| Planned Task or Deliverable | Responsible Member(s) | Deadline | Expected Evidence |
| --- | --- | --- | --- |
| Implement the forwarding unit and hazard-detection unit in the golden C simulator | Cyril | 19/8/26 | src/hazard_pipeline_sim.c, commit history |
| Implement the Project-2 baseline configuration and the assembler NOP padder | Cyril,Ishaan | 19/8/26 | --mode baseline output |
| Verify the implementation against the hand-derived test vectors | Samia | 19/8/26 | Test run log, all vectors passing |
| Design-conformance review: map each truth-table row to its line of C | Philips | 19/8/26 | Conformance note |
| Full-program cross-validation and CPI comparison against the baseline | Ishaan | 19/8/26 | Comparison output, hazard-classification table |
| Week 2 report and individual reflections | All | 19/8/26 | This form, completed |

Critical decision, resource, or lecturer support required: the assigned integrity seed. Confirmation that reconstructing the Project-2 baseline within this project is acceptable, given that the team has no Project 2 artefact.

## 7. Team Accountability Declaration

We confirm that this report accurately represents the meetings, work completed, individual contributions, challenges, and evidence produced during the reporting week.

Team Leader:  ISHAAN BHARDWAJ Date:  19/8/26

Team Members' Initials: _S.S , P.P , N.C, I.B

Evidence repository/link: https://github.com/Ier2077/CPEN-438-Group-5