# Weekly Report — Week 4

Project 3: Hazard Watch — Forwarding, Stalling and Branch Resolution in a COCOBOD Yield-Estimation Datapath

CPEN 438 · University of Ghana, Legon · Department of Computer Engineering

Team: Group-5 · Reporting week: Week 4 · Seed: 16993 (provisional, drawn 19 August 2026)

Before submitting. Complete: §2 meeting details, §3 commit hashes, §7 signatures. Delete this box.

## 1. Objectives and Progress Summary

Objectives. Validation, reporting and defence: finalise the Level-3 extension, complete the technical report, prepare the live demonstration, and submit individual contribution statements and peer assessments.

Progress. All Week 4 deliverables are complete. The Logisim work advanced from three unverified subcircuits to three subcircuits verified against both the Week 1 truth tables and the golden simulator, and that verification found a genuine defect (§4.2). The scheduler was extended from one program to the full eleven-program density suite. The technical report, defence deck, AI-use declaration and all eight forms are complete.

The one objective not fully met, carried from Week 3 and now closed as a declared limitation: the Logisim hazard units are not wired into a complete five-stage datapath. There is no PC, instruction ROM, pipeline register, register file, ALU or top-level circuit, so the circuit does not execute the COCOBOD routine end to end. §14 of the technical report and 03_evidence/STATUS_week3.md state this plainly rather than leaving it to be discovered when the .circ file is opened.

## 2. Meetings Held

| # | Date | Time | Duration | Mode | Attendance | Agenda | Outcome |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | [date] | [time] | [mins] | [mode] | [names] | Week 4 kickoff: datapath feasibility, report section allocation | Datapath judged not achievable in the time remaining; agreed to declare it rather than imply completion |
| 2 | [date] | [time] | [mins] | [mode] | [names] | Review of the ForwardC/ForwardD gating defect | Both circuits retained and both results reported; patch documented rather than silently applied |
| 3 | [date] | [time] | [mins] | [mode] | [names] | Defence rehearsal, timed | [outcome] |

## 3. Work Completed and Individual Contributions

| Member | Role | Contribution this week |
| --- | --- | --- |
| Ishaan Bhardwaj (11004272) | M1 — Project Manager & Python/MATLAB Lead | Extended the density suite to eleven programs and ran the full sweep. Produced cpi_vs_density.png, speedup_vs_density.png and cycle_breakdown.png. Validated the analytical CPI model against all eleven measured points. Assembled the technical report and chaired the defence rehearsal. |
| Nyavor Cyril (11023595) | M2 — Hardware & Architecture Lead | Built the three Logisim hazard subcircuits. Wrote logisim_check.py, which extracts the gate-level netlist and evaluates 3,000 random vectors per unit against the Week 1 truth tables, and logisim_vs_sim.py, which drives the units with the real 25-cycle stimulus. Diagnosed the missing IsBranch gate and wrote circ_patch.py. |
| Prince Philips (11218951) | M3 — C/C++ Implementation Lead | Completed the second, independently written simulator in sim/. Wrote crossval_sims.py and established agreement between the two implementations across eleven trace columns in both configurations. Produced the mis-forward assertion evidence and the taken-branch overlay run. |
| Samia Soleimani (11010910) | M4 — Testing, Documentation & Reproducibility Lead | Added vectors V8 and V9 and ran all ten against both simulators. Extended the scheduler evaluation to the eleven-program suite with semantic-equivalence checking on each. Wrote STATUS.md, the reproducibility documentation, and the limitations section. |

Git commit identifiers

| Member | Commits | Range |
| --- | --- | --- |
| Ishaan Bhardwaj | [n] | [hash]..[hash] |
| Nyavor Cyril | [n] | [hash]..[hash] |
| Prince Philips | [n] | [hash]..[hash] |
| Samia Soleimani | [n] | [hash]..[hash] |

## 4. Technical Activities

### 4.1 Cross-validating two independent simulators

Two simulators were written from the same specification without shared code. Both were run on the assigned routine in both configurations and compared cell by cell across eleven trace columns: 25 cycles in the forwarding configuration and 47 in the baseline, PASS on both. Both also pass all ten test vectors independently, and both fire the mis-forward assertion at the correct cycle.

An agreement between two implementations is stronger evidence than either one passing its own tests, because the failure modes are unlikely to coincide.

### 4.2 A defect the truth-table check could not find

The three Logisim units passed 3,000 random vectors each against the Week 1 truth tables. Driven instead with unit_stimulus.csv — the exact per-cycle inputs a datapath would present over the assigned routine — the as-built circuit failed on 7 of 25 cycles, all on ForwardC or ForwardD, all on cycles where the instruction in ID was not a branch.

The Week 1 equation for ForwardC/ForwardD carries no IsBranch term. It was written in the context of a branch occupying ID, and that context was never stated, so the circuit implemented it literally and asserted the comparator’s forwarding selects on ordinary arithmetic instructions. In a complete datapath this would be masked as long as PCSrc is gated by IsBranch elsewhere, but it makes the unit unverifiable in isolation.

circ_patch.py ANDs IsBranch into both outputs. The patched circuit passes all 25 cycles.

We retain and report both circuits. The specification check passed on a circuit that was wrong; only comparison against a reference implementation caught it. That is the argument for cycle-level cross-validation, demonstrated on our own work.

### 4.3 Scheduling across the density suite

The Week 3 scheduler was evaluated on one program, where it removed one stall. Across the eleven-program suite it removes 40 of 48 surviving stalls, cutting 620 cycles to 580 (6.5%), with registers and memory verified identical on every program.

The result the suite gives that one program could not: scheduled cycle counts converge on 52–55 almost independently of hazard density, while unscheduled counts spread from 52 to 62. Once forwarding is present, instruction ordering — not dependence frequency — accounts for most of the residual stall cost.

## 5. Problems Encountered and Corrective Actions

The Logisim datapath. Not built. The team did not carry a Project-2 datapath forward, so it would have had to be constructed from scratch — four to five hours, on the critical path, in the final week. Corrective action: rather than an incomplete top-level circuit that cannot be run, we verified the hazard units against the golden simulator using recorded per-cycle stimulus, and declared the gap in STATUS.md, in §14 of the report, and on slide 11 of the defence deck. LOGISIM_BUILD.md §5.2 documents the from-scratch build order for anyone continuing the work.

The ForwardC/ForwardD gating defect. §4.2. Corrective action: patch scripted rather than hand-edited, both circuits retained, both results reported.

Week 2 forwarding counts. The Week 2 weekly report stated 10/5/1; the correct figures are 9/7/1 and 17 of 19. A correction note accompanies the Week 3 submission. All Week 4 figures derive from MASTER_RESULTS.txt, which is generated.

## 6. Decisions Made

| Decision | Rationale |
| --- | --- |
| Declare the datapath gap rather than build a partial top-level circuit | A clearly declared gap with strong evidence around it is worth more than an implied claim that fails when the file is opened |
| Retain both circuit variants | The faulty one is the evidence for why cycle-level cross-validation matters |
| Report CPI over useful instructions as the headline, both figures in the table | Instruction count is the controlled variable; the all-image figure flatters the baseline |
| Level-3 extension: Research challenge (scheduler) | Matures one artefact rather than starting a second in the final week |

## 7. Team Accountability Declaration

Reproducibility. python3 rebuild.py --seed 16993 regenerates every artefact and re-runs every check. Requires gcc and Python 3.10+.

Seed status. 16993 remains provisional, drawn 19 August 2026 as documented in the proposal. The instructor-assigned seed had not been issued at the time of writing.

External and AI assistance. Declared in full in 07_ai_use/ai_use_declaration.md, with tool, date, component, assistance used and verification performed for every entry.

Declaration. Each member confirms that the contribution attributed to them in §3 is accurate, that the meeting record in §2 reflects meetings that took place as described, and that the assistance disclosed is complete.

| Member | ID | Signature | Date |
| --- | --- | --- | --- |
| Ishaan Bhardwaj | 11004272 |  |  |
| Nyavor Cyril | 11023595 |  |  |
| Prince Philips | 11218951 |  |  |
| Samia Soleimani | 11010910 |  |  |

## 8. References Consulted

- J. L. Hennessy and D. A. Patterson, Computer Architecture: A Quantitative Approach, 6th ed., Appendix C and Chapter 1.

- Team Week 1 design document — the authority for the truth tables, the hazard-detection condition and the branch logic.

- [The two reviewed papers.]